Software development plan

Timeline and Milestones:
The project will follow an Agile methodology, progressing through milestones (sprints) focused on design, development, testing, and deployment.
The first milestone involves beginning the planning of the solution, where the team defines the scope, target audience, and core features such as online booking, tutor profiles, and access to learning resources.
Next, during design and prototyping this is where a design of the solution will be displayed. A prototype will then be produced and refined based on user feedback to guide development.
Now core development will begin, and this is where we will begin to add features based on client needs and user experience. This will result in a functional Minimum Viable Product (MVP) for the client to test and review.
Now in the testing and refinement phase, usability and performance testing will be carried out, with feedback used to fix bugs and improve responsiveness and accessibility for users.
Finally, the deployment and evaluation milestone will involve launching the website, monitoring performance, and reviewing outcomes against project objectives during this time as well the websites traffic will indicate if the solutions has worked and has been a success for the client.

Quality Assurance Plan
During development of the solution, it will need to be regularly evaluated by the client and end users, this is to gain information based on how well the solution looks, functions and works with both the users and client, for example when these regular checks/tests are carried out we will require the user to fill out a form what will have questions such as how satisfied they were with the solution and what we could improve on or make different, with this information we are able to see how satisfied the client and users are with the solution. Once the satisfactory percentage has reached over a certain point for example if 8 out of 10 users are satisfied then that will reassure that the solution is working as intended and meets the needs of the users, this shows that there may be no more improvements to be made, and the solution can be deployed.

Risk Management
Using the agile methodology the risks will be reviewed at the end of each sprint and then evaluated to see if they will cause a problem.
Key risks and mitigations include:
- Time Constraints: the project may take longer than initially intended Mitigation: effectively plan out sprints in order to set a realistic timeline for the solution
- Team Communication: Miscommunications will lead to confusion and uncompleted tasks
Mitigation: hold regular meetings where the team can asses where they are in the project and make any changes if necessary
Unexpected Work: The client may request a feature that was not initially planned in the project but needs to be implemented
Mitigation: Regularly communicate with the client to make sure that the solution is meeting their needs and that they are satisfied with the solution

Recourse Requirements
Effective resource management ensures that team members, tools, and time are used efficiently throughout the project. Roles and responsibilities are assigned based on individual strengths, with regular communication to balance workloads and maintain steady progress.

Communication And Reporting
During development and planning the team will e using multiple resources for collaboration on projects:
- GitHub: Where the team will upload files and review documents/code for the solution
- Linear: where the team will be assigned to different tasks during the development and research stages
- Teams: the main communication tool used by the team, it will also be used for collaboration on documents that need to be completed quickly or need a lot of information e.g. PowerPoint presentations